# Fin Savvy – Feature roadmap (with implementation status)

Generated by scripts/build_feature_roadmap_docx.py. Items marked [DONE] in the status document were implemented without external APIs; cron and bureau APIs are still manual / placeholder.

# Already in the 1-week plan (see FINSAVVY_WEEK_PLAN_2026)

[DONE] Monthly budgets per category with dashboard comparison

[DONE] CSV export of transactions from the UI

[DONE] Month-over-month comparison on dashboard

[DONE] Receipt ↔ bank transaction linking

[DONE] Settings / categories overview page

Polish, README, changelog pass

# Core product gaps (no external bank API)

Payslip PDF parsing → auto-fill taxable income (manual entry today)

Recurring / subscription detection and tagging

Savings goals and “pots”

Transaction search across all history (dashboard search is per-period)

Split transactions / multiple categories per line

Editable rules UI (“if description contains X → category Y”)

“All accounts” aggregated dashboard view

Tags and custom labels beyond category/party

Bill reminders and due dates

Household / shared expenses and multi-user accounts

Investment holdings and net worth

# Security and compliance

Two-factor authentication (2FA)

Session / device management

Full data export (GDPR-style package)

Structured audit log

# Infrastructure and quality

Alembic (or equivalent) DB migrations instead of ad-hoc ALTER

Automated tests (API + critical UI flows)

Structured logging and metrics

# Requires external API, integration, or automation (out of scope for this pass)

Live bank feeds (Open Banking)

Real credit bureau score and history (CREDIT_API_KEY + provider SDK)

Email / push notifications

Scheduled cron jobs (use GET /api/alerts manually or self-hosted cron)

# Client experience

Progressive Web App (PWA) or native mobile app

Stronger mobile-responsive layouts

# Notes

See docs/CORE_FEATURES.md for how existing features map to the codebase. Existing: PDF/CSV import, classification (rules + optional ML), receipts with optional OCR, cash vs receipts, tax estimate + text report, Pandas budget API, in-app alerts, credit placeholder API.